STANDARD SUBCONTRACT AGREEMENT O’Neill Contractors, Inc. • Synthetic training document for ContractLens AI

This document is entirely synthetic and created for portfolio/demo use only. It does not reflect any real O’Neill contract language.

| Field | Value |
| --- | --- |
| General Contractor | O’Neill Contractors, Inc. |
| Subcontract Package | Exterior Envelope – Roofing & Sheet Metal |
| Project | North Shore Federal Operations Center – Envelope & MEP Upgrades |
| Project Location | Glenview, Illinois |
| Prime Contract Reference | NSFOC-26-041 |
| Subcontract Number | SC-ROOF-017 |
| Contract Type | Lump Sum with schedule-of-values billing |
| Original Contract Value | $286,400 |

# 1. Purpose and Order of Precedence

Subcontractor shall furnish all labor, supervision, tools, materials, equipment, permits, and incidentals necessary to perform the Work described in Exhibit A and reasonably inferable therefrom.

In the event of inconsistency, the following order shall govern: this Agreement, executed change orders, project specifications, approved shop drawings, and Subcontractor proposal only to the extent expressly incorporated.

# 2. Commercial Terms

| Term | Standard Requirement | Notes | Risk if Missing |
| --- | --- | --- | --- |
| Payment Terms | Pay-when-paid; progress payments issued within 45 days after approved pay application | 10% retainage until substantial completion of subcontract work | Cash-flow dispute |
| Schedule of Values | Required within 5 business days of award | Must align to CSI divisions and line-item scope | Billing delays |
| Change Orders | Written approval required before extra work proceeds except emergency life-safety conditions | Pricing backup required within 3 business days | Unauthorized cost exposure |
| Warranty | Two-year subcontractor warranty unless longer period is specified | Starts at project substantial completion | Post-closeout claims |

# 3. Insurance Requirements

| Coverage | Minimum Limit | Required Endorsements / Notes |
| --- | --- | --- |
| Commercial General Liability | $1,000,000 each occurrence / $2,000,000 aggregate | Additional insured for ongoing and completed operations; primary & non-contributory |
| Automobile Liability | $1,000,000 combined single limit | Owned, non-owned, and hired autos |
| Workers’ Compensation | Statutory | Employer’s liability $1,000,000 |
| Umbrella / Excess Liability | $5,000,000 | May be used to satisfy aggregate requirements |

# 4. Key Administrative Requirements

Current certificate of insurance and endorsements must be on file before mobilization.

Subcontractor shall submit a three-week look-ahead and manpower projection every Thursday by 3:00 PM.

Daily reports shall note crew size, weather, deliveries, safety incidents, and work completed.

Any claimed delay, disruption, acceleration, or differing site condition shall be noticed in writing within 48 hours.

# 5. Red-Flag Fields for Intake Review

Payment term deviation from Net 45 / pay-when-paid structure

Missing additional-insured or completed-operations endorsement

Warranty term shorter than two years

Clause allowing verbal change-order authorization without written backup

Proposal language attempting to supersede project specifications