CHANGE ORDER / EXTRA WORK AUTHORIZATION O’Neill Contractors, Inc. internal project control form

| Control Field | Entry |
| --- | --- |
| Project | North Shore Federal Operations Center – Envelope & MEP Upgrades |
| Subcontract / Vendor | ABC Roofing & Sheet Metal, LLC |
| Reference No. | COR-019 |
| Requested By | Project Manager |
| Date | March 18, 2026 |
| Pricing Basis | Lump sum with backup |

# Description of Change

Replace deteriorated metal edge and add 280 LF of coping beyond base bid assumption following concealed substrate discovery.

# Required Attachments

Labor breakout by classification and hours

Material invoices / quotations

Schedule impact statement

Mark-up per subcontract terms

Written owner direction or internal approval reference

# Approval Logic

| Reviewer | Decision | Date | Notes |
| --- | --- | --- | --- |
| Project Manager | Pending |  |  |
| Project Executive | Pending |  |  |
| Accounting / Controls | Pending |  |  |
| Owner (if required) | Pending |  |  |

# Policy Reminder

Except for emergency life-safety conditions, extra work is not authorized to proceed until this form is approved in writing.