FIELD TICKET / CHANGE REQUEST ABC Roofing & Sheet Metal, LLC

Synthetic vendor-generated field ticket. Intentionally lighter-weight than the GC’s internal approval form.

| Field Ticket No. | FT-27 |
| --- | --- |
| Date | March 18, 2026 |
| Issued To | O’Neill Superintendent |
| Subject | Additional coping / concealed edge metal |
| Requested Basis | Verbal field direction during roof tear-off |
| Estimated Value | $21,800 |
| Pricing Backup | To follow |

# Narrative

During tear-off operations, ABC Roofing encountered deteriorated edge condition requiring additional coping profile, blocking adjustment, and supplemental labor. Work has proceeded in order to maintain dry-in sequence and avoid weather exposure.

# Vendor Position

Work is being performed under field direction and should be treated as time-sensitive extra work.

Pricing will be submitted after completion once exact quantities are confirmed.

Any schedule extension associated with this condition should be evaluated separately.

# Signature Line

| Name / Role | Signature | Date |
| --- | --- | --- |
| O’Neill Superintendent |  |  |